**September 30th Senior Project Meeting**

**Armstrong Hall 137: 3:30-????**

**Members in Attendance:** All Members

**Last Week’s Work:**

* Linux Installed
  + Permission errors
  + Need to email passwords
  + Root password: icchip2015
* Zach
  + Bist generator
  + Rts and rtr

**Next Week’s Due Dates:**

* Last Week:
  + Finish Design and Testing of i2si\_deserializer.v (Zach and Kevin)
    - 1 week for the deserializer.v
  + filter\_convolution.v (Dhruvit)
  + Testing of Whitley’s block
    - 1 week for testing
* Friday, September 2nd
  + Create Web Page (Kevin)
  + Finish Design and Testing of filter\_accumulator.v (Dhuvit)
* Wednesday, September 7th
  + Finish Design and Testing of i2so\_serializer.v (Zach and Kevin)
  + Finish EDA Tool Installation (Dhruvit and Julie)
  + Place and Route Test (Dhruvit and Julie)
  + PDR Presentation #2 (All)

**Meeting Notes:**

* Zach will make a test fixture
* Action items
  + Investigate the use of mentor tools for place and route ()
* Asynchronous vs synchronous reset
  + We will use asynchronous
  + Add to rtr protocols